MediForge HealthTech and EMR: Roadmap from MVP to Full Healthtech Provider Status (Ontario-Focused)

Current Status: Completed MVP. Ready for initial use.

Goal: Achieve full functionality, OntarioMD certification, provincial integrations, and commercial readiness for selling to physicians/clinics in Ottawa/Ontario (and beyond).

- This roadmap is phased, actionable, and realistic.

- Expect 6–18 months total, depending on resources and certification pace.

- Budget: $50k–$150k+ for development, testing, certification, and legal/compliance.

Phase 1: Foundation & Certification Readiness (1–4 Months)

Goal: Align with standards, achieve OntarioMD certification, and enable core provincial access.

Key Actions

1. Review & Gap Analysis

- Review current Ontario EMR Specifications from ontariomd.ca.

- Conduct internal audit against foundational (HL7/FHIR, security, privacy), connectivity, and functional requirements.

Deliverable: Gap report + prioritized backlog.

2. Pursue OntarioMD Certification

- Email support@ontariomd.com or emr@ontariomd.com for new vendor consultation.

- Submit Stage 1 application with architecture diagrams, feature list, and alignment matrix.

- Complete 5 stage validation (Application → Assessment → Foundation/functional → EHR connectivity →Reference site).

- Pay milestone fees (~CAD $27,500 total for Ontario).

Milestone: OntarioMD certification achieved.

3. Security & Privacy Compliance

- Implement full PHIPA-compliant features (consent, audit logs, encryption).

- Conduct third-party privacy impact assessment and security audit.

Deliverable: Policies, audit report, and compliance documentation.

Success Metrics: OntarioMD certification complete | Core HL7/FHIR and DICOM interfaces implemented.

Phase 2: Core Integrations & Testing (3–6 Months)

Goal: Connect to provincial systems and achieve operational readiness.

Key Actions

1. Laboratories (OLIS)

- Work with OntarioMD advisor for deployment.

- Implement HL7 v2 (primary) and FHIR patient query interfaces.

- Test results ingestion and ordering.

- Contact: support@ontariomd.com (subject “OLIS Deployment”).

2. Imaging (Diagnostic Imaging)

- Implement DICOM support for images and HL7/FHIR for reports.

- Enable contextual launch to ConnectingOntario ClinicalViewer.

- Test with provincial DI repository.

3. Pharmacies (PrescribeIT)

- Integrate PrescribeIT API for eprescribing, renewals, and cancellations.

- Contact Canada Health Infoway or review specs at prescribeit.ca.

4. Claims (MCEDT for OHIP)

- Register for OPS BPS Secure account and enrol in MCEDT.

- Implement Web Service for automated claim submission and remittances.

- Download Reference Manual from ontario.ca and follow file formats/cutoffs.

5. Additional Provincial Assets

- HRM (hospital reports), DHDR (drug repository).

- Test end-to-end workflows.

Success Metrics: Successful test transactions with OLIS, PrescribeIT, MCEDT; beta deployment with 1–2 pilot clinics.

Phase 3: Full Functionality, Pilots & Commercial Readiness (3–6 Months)

Goal: Achieve “full healthtech provider status” - certified, integrated, sellable, and supported.

Key Actions

1. Pilot Deployments

- Deploy in 1 to 3 Ottawa-area clinics for real-world testing and reference site (required for certification).

- Gather feedback, fix issues, and collect testimonials.

2. Full Feature Completion

- Complete billing, reporting, analytics dashboards, and user training modules.

- Ensure mobile/responsive access and role-based security.

3. Support & Operations Setup

- Build helpdesk, training materials, and SLA processes.

- Establish data backup, disaster recovery, and monitoring.

4. Legal & Business Readiness

- Finalize contracts, privacy agreements, and terms of service.

- Obtain necessary insurance and business licenses.

- Prepare sales collateral highlighting certification and integrations.

Success Metrics:

- OntarioMD certification + live integrations (OLIS, MCEDT, PrescribeIT, DI).

- Successful pilot with paying clients.

- Ready to sell commercially with support infrastructure.

Phase 4: Scale & Expansion (Ongoing)

Expand to other provinces (via additional certifications).

Add advanced features (AI, analytics, telehealth).

Monitor compliance and update integrations as standards evolve.

Resources & Contacts

- OntarioMD: ontariomd.ca | support@ontariomd.com (certification & OLIS).

- Ontario Health Service Desk: 1888-411-7742.

- PrescribeIT: prescribeit.ca / Canada Health Infoway.

- MCEDT: ontario.ca/page/medicalclaimselectronicdatatransfermcedt (manuals).

- Standards: infowayinforoute.ca (HL7, FHIR, DICOM).

Budget & Team Recommendations

- Hire/contract HL7/FHIR integration specialists.

- Engage health IT lawyer for PHIPA and agreements.

- Use OntarioMD advisors: they are very helpful for new vendors.

Timeline Summary

- Phase 1: 1–4 months (certification focus)

- Phase 2: 3–6 months (integrations)

- Phase 3: 3–6 months (pilots & go-to-market)

- Total to Full Status: 6–18 months

Next Immediate Action:

Email OntarioMD today (support@ontariomd.com) with a brief overview of your MVP and request a certification consultation. This is the single most important step.

This roadmap turns our MVP into a fully certified, integrated, sellable healthtech product.